SSSI GrowthEngine Web App - Task List

Milestone 1: Foundations (Core CRUD, DB, Auth)

- Project Layout & Configuration

  - Initialize Git repository

  - Define Project structure (Client/Server)

  - Configure Docker Compose (PostgreSQL, Redis)

- Database Architecture

  - Design PostgreSQL Schema (Companies, Contacts, Deals, Activities, Audit_Log)

  - Create Initialization Migration Scripts

- Backend Core

  - Setup Server Framework (Node.js/Express OR Python/FastAPI)

  - Configure Database Connection (Pool)

  - Implement Unified Entity Management API (FR-A.1)

  - Implement Smart Search API (FR-A.2)

  - Bulk Import Logic (FR-A.3)

- Authentication & Security

  - Implement Hierarchical RBAC Middleware (Admin, Manager, Rep, Intern)

  - Implement Audit Logging Middleware (NFR-S.1)

Milestone 2: Sales Desk (UI/UX & Visibility)

- Frontend Application (Next.js)

  - Setup Next.js Project & Tailwind/CSS

  - Implement Authentication Views

  - Global Navigation Shell

- Pipeline & Kanban

  - Build Kanban Board Component (FR-B.1)

  - Implement Drag-and-Drop State Management

  - Weighted Forecasting Visuals (FR-B.2)

- Activity & Optimistic UI

  - Optimistic Locking Handling (FR-B.3)

  - Activity Feed Component

Milestone 3: The Brain (Automation)

- Automation Service

  - Setup Message Queue (RabbitMQ/Kafka)

  - Implement Round-Robin Distributor (FR-C.1)

  - Implement Stale Lead Background Jobs (FR-C.2)

  - Visual Workflow Builder (FR-C.3)

Milestone 4: Intelligence (Analytics & Tracking)

- Communication & Scoring

  - Implement Email Pixel Tracking (FR-D.1)

  - Lead Scoring Engine (FR-D.2)

  - Liquid Template Engine (FR-D.3)